File: A HISTORY OF ESS

Read 15 times

$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$

$                                     $

$         THE HISTORY OF ESS          $

$         --- ------- -- ---          $

$                                     $

$                                     $

$        An original phile by:        $

$                                     $

$                                     $

$$$$$$$$$$$$-=>Lex Luthor<=-$$$$$$$$$$$

$                                     $

$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$$

Of all the new 1960s wonders of

telephone technology - satelites, ultra

modern Traffic Service Positions (TSPS)

for operators, the picturephone, and

so on - the one that gave Bell Labs the

most trouble, and unexpectedly became

the greatest development effort in

Bell System's history, was the

perfection of an electronic switching

system, or ESS.

It may be recalled that such a

system was the specific end in view

when the project that had culminated

in the invention of the transistor had

been launched back in the 1930s. After

successful accomplishment of that

planned miracle in 1947-48, further

delays were brought about by financial

stringency and the need for further

development of the transistor itself.

In the early 1950s, a Labs team began

serious work on electronic swithcing.

As early as 1955, Western Electric

became involved when five engineers

from the Hawthorne works were assigned

to collaborate with the Labs on the

project. The president of AT&T in 1956,

wrote confidently, "At Bell Labs,

developement of the new electronic

switching system is going full speed

ahead. We are sure this will lead to

many improvements in service and also

to greater efficiency. The first

service trial will start in Morris,

Ill., in 1959." Shortly thereafter,

Kappel said that the cost of the whole

project would probably be $45 million.

But it gradually became apparent

that the developement of a commercially

usable electronic switching system -

in effect, a computerized telephone

exchange - presented vastly greater

technical problems than had been

anticipated, and that, accordingly,

Bell Labs had vastly underestimated

both the time and the investment needed

to do the job. The year 1959 passed

without the promised first trial at

Morris, Illinois; it was finally made

in November 1960, and quickly showed

how much more work remained to be done.

As time dragged on and costs mounted,

there was a concern at AT&T and some-

thing approaching panic at Bell Labs.

But the project had to go forward; by

this time the investment was too great

to be sacrificed, and in any case,

forward projections of increased

demand for telephone service indicated

that within a phew years a time would

come when, without the quantum leap

in speed and flexibility thaty

electronic switching would provide, the

national network would be unable to

meet the demand. In November 1963, an

all-electronic switching system went

into use at the Brown Engineering

Company at Cocoa Beach, Florida. But

this was a small installation,

essentially another test installation,

serving only a single company. Kappel's

tone on the subject in the 1964 annual

report was, for him, an almost

apologetic: "Electronic switching

equipment must be manufactured in

volume to unprecedented standards of

reliability.... To turn out the

equipment economically and with good

speed, mass production methods must

be developed; but, at the same time,

there can be no loss of precision..."

Another year and millions of dollars

later, on May 30, 1965, the first

commercial electric centeral office

was put into service at Succasunna,

New Jersey.

Even at Succasunna, only 200 of the

town's 4,300 subscribers initially had

the benefit of electronic switching's

added speed and addItional services,

such as provision for three party

conversations and automatic transfer

of incoming calls. But after that, ESS

was on its way. In January 1966, the

second commercial installation, this

one serving 2,900 telephones, went into

service in Chase, Maryland. By the end

of 1967 there were additional ESS

offices in California, Connecticut,

Minnesota, Georgia, New York, Florida,

and Pennsylvania; by the end of 1970

there were 120 offices serving 1.8

million customers; and by 1974 there

were 475 offices serving 5.6 million

customers.

The difference between conventional

switching and electronic switching

is the difference between "hardware"

and "software"; in the former case,

maintenence is done on the spot, with

screwdriver and pliers, while in the

case of electronic switching, it can

be done remotely, by computer, from

a centeral point, making it possible

to have only one or two technicians

on duty at a time at each switching

center.

The development program, when

the final figures were added up, was

found to have required a staggering

four thousand man-years of work at

Bell Labs and to have cost not

$45 million but $500 million!

The End

Lex Luthor

[Courtesy of:  Sherwood Forest ][]

[914/359-1517]

[1-34, Last=26, Quit=Q] Read File #

#############